## Slide 1: Active Lane Centering Status meeting
A nshuman Singh
D avide Occello
R A ymond Wouters
S harad Bhadgaonkar, January 27th 2017

## Slide 2: Agenda
Project Timeline
Status from the last meeting
Milestones and progress: phase 2
Future Work

## Slide 3
2016
2017
Today
Nov
Dec
Jan
Feb
Mar
Project Kick Off
25.11.16
Project End
28.03.17
25/11/16 – 13/01/17
Phase 1: Functional Safety
26 days
23 days
55 days
12 days
43 days
Phase 2:
Design
Phase 3: Implementation
13.01.17
16.01.17
27.01.17
30.01.17
Project Timeline
1st Presentation to NXP
06.01.17
Holidays
Status meeting:NXP
20.01.17
Meeting
with Arash

## Slide 4
Status at the end of first phase
Euro-NCAP requirements.
Functional safety
  Hazard Analysis and Risk Assessment
  Safety goal and ASIL assignment
  Functional safety concept
  ASIL Decomposition and Decomposed FSR
Functional architecture
Document delivery

## Slide 5
Milestones and progress: phase 2
Milestones:
Use of CAFCR framework for system architecting
Analysis of existing Hardware
  Study hardware components
  Study communication networks
Hardware architecture proposals
Update safety concept
Document delivery
Progress |  | 

## Slide 6: Functional Architecture
VISION
SUPERVISORY
CONTROL
LOW LEVEL CONTROL
WARNINGS
INPUTS

## Slide 7
Hardware architecture: Proposal 1
Vision Processing
Control strategy
Alternate concept

## Slide 8
Hardware architecture : Proposal 2
Vision Processing
Control Strategy

## Slide 9: Future Work
Short term goals ( next 2 weeks)
Interpretation of MobilEye data
Literature research on current lateral control strategies
Set up vehicle model in Matlab/Simulink
Research on real time prototyping environment
Long term goals
Develop lateral control strategy for ALC
Design and implement ALC software in car
Testing and validation with basic test cases
Update System Design Document
Presentation and demonstration
Running low level control algorithm on BlueBox
Implementation for switching between MobilEye
and HDR Mono camera

## Slide 10: Questions
?