## Slide 1: Active Lane Centering Status Update
A nshuman Singh
D avide Occello
R A ymond Wouters
S harad Bhadgaonkar, February 09th 2017

## Slide 2: Agenda
Status from the last lesson
Project planning
Work done so far
Future work

## Slide 3
Status at the end of second phase
Delivery: High level design document
  Use of CAFCR framework for system architecting
  Analysis of existing Hardware
    Study hardware components
    Study communication networks
  Hardware architecture proposals
Safety concept updated

## Slide 4
2016
2017
Today
Nov
Dec
Jan
Feb
Mar
Project Kick Off
25.11.16
Project End
28.03.17
25/11/16 – 13/01/17
Phase 1: Functional Safety
26 days
23 days
55 days
12 days
43 days
Phase 2:
Design
Phase 3: Implementation
13.01.17
16.01.17
27.01.17
30.01.17
Project Timeline
1st Presentation to NXP
06.01.17
Holidays
Status meeting:NXP
20.01.17
Meeting
with Arash
Status meeting

## Slide 5
Today
Project Timeline
Chart: 
| Concept phase | Implementation | Testing and validation | Improvement | Demonstration | Presentation | Documentation
Start | 42766 | 42769 | 42783 | 42793 | 42809 | 42818 | 42775 | 42788 | 42809 | 42793 | 42818
Days | 16 | 6 | 17 | 16 | 9 | 4 | 1 | 2 | 2 | 1 | 4

## Slide 6
Work done so far : Vehicle modelling
Bicycle modelling

## Slide 7
Work done so far: Vehicle modelling
Road modelling/ Vision sensing of road
Desired path

## Slide 8
Work done so far: Vehicle modelling
Modelling and simulation in Matlab
State space representation
Modelling of combined bicycle and road model
Simulation and verification

## Slide 9
Work done so far: Vehicle modelling
Matlab plots: verifying the Bicycle model
Inputs: Sinusoidal steering angle
of 0.01 rad with 3 rad/s
Road Curvature = 0

## Slide 10: Control Strategies
Controller |  | Simplicity (Implementation) | Computational Efficiency | Performance (Tracking) | Robustness
PID |  | ++ | ++ | - | -
Adaptive PID | Fuzzy Logic | -- | - | + | +
 | Neural Network | -- | -- | ++ | +
 | Minimum Variance | + | + | + | +
 | Nested | + | + | + | +
LQR |  | + | + | + | +
Robust Control |  | - | - | + | ++
H2 Optimal |  | - | - | + | +
Sliding Mode |  | -- | - | + | ++
MPC |  | -- | - | ++ | ++
Cost
Quality
Notes: Way too short

## Slide 11: Control System
Vehicle Model
Coefficient
Adapter
Controller

## Slide 12: Planning for Phase 3
Short term goals ( next 2 weeks)
Analyzing real time prototyping environment and setting up communication
Determining and implanting of ego state w.r.t lanes
Understanding mobile data and creating switch for replaceable interface
Implementation of lateral control strategy
Long term goals
Develop lateral control strategy for ALC
Design and implement ALC software in car
Testing and validation with basic test cases
Update System Design Document
Presentation and demonstration
Running low level control algorithm on BlueBox
Implementation for switching between MobilEye
and HDR Mono camera

## Slide 13: Questions
?

## Slide 14
2016
2017
Today
Jan
Feb
March
Start Phase 3
30.01.17
Phase 3:
Implementation
26 days
28.03.17
Predicted Arrival of Speedgoat
15nd Feb
Documentation Delivery
28th March
Project End
Planning for Phase 3 : to be deleted??
43 days
Testing
Vehicle Model
Literature Review
Comunication Setup
Simulation phase
Finalization phase
Controller Design
Demonstration & Presentation
28th March
Improvement
Prototype phase